Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 29 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Plugging into the Future: An Exploration of Electricty Consumption Patterns |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Import | USN-1 | As a data analyst, I can upload the electricity consumption dataset into the system. | 2 | High | Team Member 1 |
| Sprint-1 | Data Validation | USN-2 | As a data analyst, I can validate the uploaded dataset and identify missing or incorrect values. | 2 | High | Team Member 2 |
| Sprint-1 | Data Processing | USN-3 | As a data analyst, I can clean and preprocess the dataset for visualization. | 3 | High | Team Member 3 |
| Sprint-2 | Dashboard Development | USN-4 | As a user, I can view an interactive dashboard displaying electricity consumption trends. | 3 | High | Team Member 1 |
| Sprint-2 | Trend Analysis | USN-5 | As a user, I can analyze monthly and yearly electricity consumption trends. | 2 | High | Team Member 2 |
| Sprint-2 | State-wise Analysis | USN-6 | As a user, I can compare electricity consumption across different states. | 3 | High | Team Member 3 |
| Sprint-3 | Interactive Filters | USN-7 | As a user, I can filter dashboard data by state, month, and year. | 2 | Medium | Team Member 1 |
| Sprint-3 | COVID-19 Impact Analysis | USN-8 | As a user, I can compare electricity consumption before, during, and after the COVID-19 lockdown. | 3 | Medium | Team Member 2 |
| Sprint-3 | Reporting | USN-9 | As a user, I can export dashboard reports and visualizations for analysis. | 2 | Medium | Team Member 3 |
| Sprint-4 | Dashboard Maintenance | USN-10 | As an administrator, I can update the dataset and refresh the dashboard with new electricity consumption data. | 2 | Low | Team Member 1 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 6 Days | 01 Aug 2026 | 06 Aug 2026 | 10 | 06 Aug 2026 |
| Sprint-2 | 10 | 6 Days | 08 Aug 2026 | 13 Aug 2026 | 10 | 13 Aug 2026 |
| Sprint-3 | 10 | 6 Days | 15 Aug 2026 | 20 Aug 2026 | 10 | 20 Aug 2026 |
| Sprint-4 | 10 | 6 Days | 22 Aug 2026 | 27 Aug 2026 | 10 | 27 Aug 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)